PART I — PROJECT FOUNDATION

Step 1: Project Overview

Goal

Understand the problem, proposed solution, target users and final system.

1.1 Problem Statement

Detailed explanation of the document/research-analysis problem.

1.2 Proposed Solution

Detailed explanation of our AI Analyst.

1.3 Core Features

- Multi-document analysis

- PDF/OCR processing

- Page-aware chunking

- Dense retrieval

- BM25

- Hybrid retrieval

- Cross-encoder reranking

- NVIDIA AI reasoning

- Citation validation

- Comparison

- Contradiction detection

1.4 Final User Workflow

User

↓

Upload Documents

↓

Document Processing

↓

Indexing

↓

Ask Question

↓

Hybrid Retrieval

↓

Cross-Encoder Reranking

↓

NVIDIA AI Reasoning

↓

Citation Validation

↓

Answer / Comparison / Contradiction

Deliverable

A clearly defined product specification and end-to-end workflow.

PART II — DEVELOPMENT ENVIRONMENT

Step 2: Environment Setup

Goal

Prepare all three developers to work on the same project across different operating systems.

Software Requirements

- Python

- Node.js / react

- Git

- Docker

- VS Code

- NVIDIA tooling where required

- Nebius account/API access

Environment Configuration

We'll specify:

Python version

Node version

Docker version

Git version

GPU requirements

API keys

Environment variables

.env.example

NEBIUS_API_KEY=

NVIDIA_API_KEY=

DATABASE_URL=

VECTOR_DB_URL=

MODEL_NAME=

Deliverable

All three team members can clone the repository and run the base application.

PART III — PROJECT STRUCTURE

Goal

Create a shared cross-platform monorepo.

ai-analyst/

│

├── frontend/

│

├── backend/

│

├── ai/

│   ├── ingestion/

│   ├── chunking/

│   ├── embeddings/

│   ├── retrieval/

│   ├── reranking/

│   ├── reasoning/

│   └── validation/

│

├── database/

│

├── tests/

│

├── scripts/

│

├── docs/

│

├── docker/

│

├── .env.example

├── docker-compose.yml

├── README.md

└── .gitignore

Then every folder will be explained, just as your sample explains controllers, services, repositories, models, etc.

Deliverable

Standardized repository structure.

PART IV — TEAM ORGANIZATION

Step 4: Roles and Responsibilities

Goal

Ensure that the three developers can work in parallel without creating integration conflicts.

Member 1&2 — AI/ML

Primary ownership: Retrieval Engine, AI Systems + NVIDIA/Nebius Integration

Responsible for:

- PDF extraction

- OCR

- Section detection

- Chunking

- Embeddings

- BM25

- Vector database

- Hybrid retrieval

- Retrieval evaluation

- System architecture

- Cross-encoder reranking

- NVIDIA AI integration

- Nebius integration

- Reasoning engine

- Citation validation

- Contradiction detection

- AI evaluation

- End-to-end integration

- Technical documentation

Member 3 — Full-Stack

Primary ownership: Application Platform

Responsible for:

- Next.js / react.js

- UI/UX

- FastAPI integration

- Database

- API implementation

- Document management

- Result visualization

- Deployment support

Shared responsibilities (whole team)

- GitHub

- Code review

- Testing

- Integration

- Demo

- Presentation

Deliverable

Clearly assigned ownership for every major module.

PART V — BACKEND FOUNDATION

Step 5: Implement FastAPI Backend

Goal

Create the central API layer connecting the frontend with the AI pipeline.

Backend Structure

backend/

│

├── app/

│   ├── main.py

│   ├── api/

│   ├── services/

│   ├── models/

│   ├── schemas/

│   ├── core/

│   └── utils/

│

└── requirements.txt

API Modules

POST /upload

POST /query

POST /compare

POST /contradiction

GET  /documents

GET  /health

Deliverable

Working FastAPI backend with documented endpoints.

PART VI — DOCUMENT INGESTION

step 6: Implement PDF Processing

Goal

Convert uploaded documents into structured, searchable information.

Pipeline

PDF

↓

Validation

↓

PyMuPDF

↓

Text Extraction

↓

OCR if required

↓

Page Metadata

Information preserved

{

"document_id": "DOC001",

"page": 8,

"section": "Results",

"text": "..."

}

Deliverable

Uploaded PDFs are converted into structured page-level text.

PART VII — CHUNKING

Step 7: Implement Page-Aware Section Chunking

Goal

Create meaningful chunks while preserving document context.

Pipeline

Document

↓

Page

↓

Section

↓

Paragraph

↓

Chunk

Chunk schema

{

"chunk_id": "DOC001_CH042",

"document_id": "DOC001",

"page": 8,

"section": "Results",

"text": "..."

}

Deliverable

Searchable chunks with document, page and section metadata.

PART VIII — RETRIEVAL ENGINE

Step 8: Implement Dense Embeddings

Goal

Enable semantic retrieval.

Explain:

- Embedding model

- Installation

- Vector generation

- Vector storage

- Query embedding

Deliverable

Documents and queries represented as semantic vectors.

Step 9: Implement BM25

Goal

Enable exact keyword retrieval.

Query

↓

BM25

↓

Top-K chunks

Deliverable

Keyword-based retrieval working independently.

Step 10: Implement Hybrid Retrieval

Goal

Combine semantic and lexical retrieval.

Query

│

┌────────┴────────┐

▼                 ▼

Dense              BM25

Search             Search

│                 │

└────────┬────────┘

▼

Score Fusion

▼

Top Candidates

Deliverable

Hybrid retrieval service returning ranked candidate evidence.

PART IX — RERANKING

Step 11: Implement Cross-Encoder Reranking

Goal

Improve the relevance of retrieved evidence before sending it to the AI model.

Hybrid Retrieval

↓

Top 50 candidates

↓

Cross Encoder

↓

Relevance scores

↓

Top 5–10 evidence chunks

Input

{

"query": "...",

"candidate_chunks": []

}

Output

{

"chunk_id": "CH042",

"relevance_score": 0.94

}

Deliverable

High-quality evidence set ready for reasoning.

PART X — NVIDIA AI + NEBIUS

Step 12: Integrate NVIDIA AI

Goal

Use the NVIDIA AI layer for evidence-grounded reasoning/generation.

We will document:

- Exact model

- Model version

- Input format

- Output format

- Context handling

- Inference method

- GPU requirements

- Why this model is selected

Pipeline

Retrieved Evidence

↓

NVIDIA AI

↓

Reasoning

↓

Structured Output

Deliverable

NVIDIA-powered reasoning service integrated into the backend.

Step 13: Configure Nebius Infrastructure

Goal

Deploy/serve the required AI workload using the hackathon infrastructure.

Document:

- API configuration

- GPU environment

- Model serving

- Authentication

- Deployment

- Scaling

- Monitoring

Deliverable

AI services running through the selected Nebius infrastructure.

PART XI — REASONING ENGINE

Step 14: Implement Evidence-Grounded Reasoning

Goal

Ensure the model reasons from retrieved evidence instead of freely generating unsupported information.

User Query

+

Retrieved Evidence

↓

Prompt Builder

↓

NVIDIA Model

↓

Structured Response

Structured response

{

"answer": "...",

"claims": [

{

"claim": "...",

"evidence": ["CH042"],

"confidence": 0.92

}

]

}

Deliverable

AI answers grounded in retrieved evidence.

PART XII — TRUST LAYER

Step 15: Citation Validation

Goal

Verify that generated claims are actually supported by source evidence.

Generated Answer

↓

Claim Extraction

↓

Evidence Matching

↓

Source Verification

↓

Citation Validation

Possible status:

SUPPORTED

PARTIALLY_SUPPORTED

CONTRADICTED

INSUFFICIENT_EVIDENCE

Deliverable

Every factual claim can be traced to a document/page/chunk.

Step 16: Contradiction Detection

Goal

Identify potential contradictions between documents.

Document A

↓

Claims A

Document B

↓

Claims B

↓

Semantic Comparison

↓

Context Analysis

↓

Dataset / Metric / Method Analysis

↓

Classification

Output

{

"status": "PARTIALLY_SUPPORTED",

"claim_a": "...",

"claim_b": "...",

"explanation": "...",

"evidence": []

}

Deliverable

Multi-document contradiction analysis.

Step 17: Comparison Engine

Goal

Allow users to compare documents systematically.

Example:

| Attribute | Paper A | Paper B |
| --- | --- | --- |
| Method | LSTM | XGBoost |
| Dataset | 1250 samples | 980 samples |
| Metric | R² | R² |
| Result | 0.94 | 0.91 |

Each result should link back to evidence.

Deliverable

Evidence-backed document comparison.

PART XIII — APPLICATION

Step 18: Build Next.js Frontend

Goal

Create the user-facing application.

Components

frontend/

│

├── Upload

├── Document Library

├── Chat

├── Evidence Viewer

├── Comparison

└── Contradiction View

Deliverable

Functional web application.

Step 19: Integrate Frontend + Backend

Goal

Connect the complete application.

Next.js

↓

FastAPI

↓

AI Pipeline

↓

Response

↓

Next.js

Deliverable

End-to-end functional application.

PART XIV — DATABASE

Step 20: Implement Database

Entities:

Documents

Chunks

Embeddings

Queries

Responses

Citations

Include:

- Schema

- Relationships

- Indexing

- Storage strategy

Deliverable

Persistent application data layer.

PART XV — TESTING

Step 21: Testing

Unit Testing

Test:

- PDF parser

- OCR

- Chunker

- Retriever

- Reranker

- Validator

Integration Testing

Upload

↓

Process

↓

Retrieve

↓

Reason

↓

Validate

AI Evaluation

Measure:

- Recall@K

- MRR

- NDCG

- Citation accuracy

- Answer faithfulness

- Contradiction accuracy

The structure follows the same progression your sample uses for testing before deployment.

PART XVI — CROSS-PLATFORM DEVELOPMENT

Step 22: Dockerize the Project

Goal

Make the project reproducible across all three developers' machines.

docker-compose

│

├── frontend

├── backend

├── database

└── vector-db

Deliverable

Any team member can clone the repository and start the project using the same commands.

PART XVII — DEPLOYMENT

Step 23: Deploy to Nebius

Local Development

↓

Docker

↓

GitHub

↓

CI/CD

↓

Nebius

↓

GPU / AI Inference

Deliverable

Publicly accessible hackathon-ready deployment.

PART XVIII — DEVELOPMENT ROADMAP

This is where we directly adopt the style of your sample.

Week 1 — Environment & Architecture

Goal

Set up the complete development environment.

Tasks

Member 1-2

- Python environment

- AI dependencies

- Repository setup

- Architecture

- API contracts

- NVIDIA/Nebius planning

Member 3

- Next.js

- FastAPI skeleton

Deliverable

All three developers can run the project locally.

Week 2 — Document Processing

Goal

Build ingestion pipeline.

Member 1-2

- PyMuPDF

- OCR

- Chunking

- Metadata architecture

- Integration

Member 3

- Upload interface

- Document library

Deliverable

PDF → structured chunks.

Week 3 — Retrieval

Goal

Implement intelligent retrieval.

Member 1-2

- Embeddings

- BM25

- Hybrid retrieval

- Retrieval architecture

- Evaluation dataset

Member 3

- Retrieval API integration

Deliverable

Query → relevant evidence.

Week 4 — Reranking + NVIDIA

Goal

Introduce intelligent reasoning.

You

Member 1-2

- Retrieval optimization

- Cross encoder

- NVIDIA integration

- Reasoning pipeline

Member 3

- Results UI

Deliverable

Query → retrieval → reranking → NVIDIA response.

Week 5 — Citation Validation, Comparison & Contradiction

Goal

Build the trust layer and Build the project's core differentiating capability.

Deliverable

Claims linked to exact evidence and Multi-document comparison + contradiction detection.

Week 6 — Full Integration

Goal

Connect all modules.

Frontend

↓

Backend

↓

Ingestion

↓

Retrieval

↓

Reranking

↓

NVIDIA

↓

Validation

↓

Frontend

Deliverable

Complete working MVP.

Week 8 — Evaluation & Optimization

Goal

Measure and improve:

- Retrieval quality

- Answer quality

- Citation quality

- Contradiction accuracy

- Latency

Deliverable

Quantitative evaluation results.

Week 9 — Docker + Nebius

Goal

Production/hackathon deployment.

Deliverable

Cloud-hosted application.

Week 10 — Final Demo

Goal

Create the final hackathon experience.

Demo flow

Upload 2–5 Documents

↓

Ask Question

↓

Show Answer

↓

Show Citation

↓

Compare Documents

↓

Ask "Do they contradict?"

↓

Show Evidence

Deliverable

Final hackathon-ready product.

PART XIX — FINAL DELIVERABLES

At the end, the document should have a table like your sample:

| Phase | Final Deliverable |
| --- | --- |
| Week 1 | Development environment |
| Week 2 | PDF ingestion pipeline |
| Week 3 | Hybrid retrieval engine |
| Week 4 | Reranking + NVIDIA AI |
| Week 5 | Citation validation |
| Week 6 | Contradiction engine |
| Week 7 | Integrated application |
| Week 8 | Evaluation report |
| Week 9 | Nebius deployment |
| Week 10 | Final hackathon demo |

PART XX — TECHNOLOGIES USED

Finally:

Frontend

- Next.js

- React

- TypeScript

Backend

- Python

- FastAPI

AI/ML

- Embedding model

- BM25

- Cross-encoder

- NVIDIA AI model/services

Document Intelligence

- PyMuPDF

- OCR

Infrastructure

- Docker

- Nebius

- NVIDIA GPU infrastructure

Database

- PostgreSQL

- Vector database

Development

- Git

- GitHub

- GitHub Actions

Master Architecture